MEMORANDUM

To:	Mr. Chuck Perry

From:  	Mr. Mike Leitch

Date:	December 9, 2024

Re:	GMP Amendment

_________________________________________________________________________________________

SUBJECT

Discussion, motion, and vote on motion, to approve or disapprove amendment #2 for the BAHS security fence. All bidding was conducted pursuant to the Oklahoma Competitive Bidding Act. The new GMP total is $2,339.239.00, and to authorize the BAPS Director of Construction Services to approve or disapprove changes to the trade contracts within the GMP. The cost to the district will be paid from the 2023 bond funds. M. Leitch

SUMMARY

Amendment #2 will increase the total project construction cost by $1,642,641, which includes the checkpoint building and the vestibules. The fence portion of the work was approved at the September board meeting.

FUNDING

2023 Bond Funds

RECOMMENDATION

Approve